FaceTrack

Face detection and tracking on iPhone 17: what we built and what happened

Project summary · 22–25 September 2026

In short We built an iPhone app that finds faces in the camera and follows each one with its own ID and an outline (mask). It uses only free, openly licensed models and runs entirely on the phone. It works on your iPhone 17 at about 10 frames per second with one face.

# 1. The goal

You asked for a face detection and tracking tool that:

- runs on your iPhone 17, with nothing sent to a server

- uses only openly available models

- uses a very light but effective model to find faces

- uses a SAM-based model to follow (track) faces

- is efficient, with a clear explanation of why each choice was made

# 2. How it works, in five steps

Every camera frame goes through the same five steps:

- Camera. The phone camera sends frames. If the app is still busy with the previous frame, the new one is skipped, so the app never falls behind.

- Find faces. A small detector (YuNet) looks for faces. It runs every third frame, or every frame when no face is being followed.

- Understand the frame. The tracker (EdgeTAM) turns the frame into features once, shared by all faces. If there are no faces, this step is skipped entirely to save power.

- Follow each face. For each face, EdgeTAM uses its memory of that face from recent frames to draw the face's mask in the new frame.

- Show the result. The app draws the box, mask and ID number on screen, with live speed numbers at the top.

The two models help each other. The detector finds new faces and corrects the tracker if it drifts. The tracker keeps each face's ID and follows it through head turns and short blockages, where the detector alone would lose it.

# 3. The two models, and why they were chosen

## Face detector: YuNet

YuNet comes from the OpenCV model collection and is MIT-licensed, so it is free to use, including commercially.

| Option | Why it was or wasn't chosen |
| --- | --- |
| YuNet (chosen) | Tiny (about 53,000 parameters, 230 KB), finds small and large faces, gives 5 face landmarks, fully open license. |
| BlazeFace (Google) | Very fast, but built for selfie distance only. Misses small or far-away faces. |
| SCRFD | Very accurate, but its trained weights are for non-commercial use only. |
| YOLO face models | Much larger than needed, and restrictive licenses (AGPL). |
| Apple Vision | Not an open model, so it doesn't meet the requirement. |

## Face tracker: EdgeTAM

EdgeTAM is Meta's version of SAM 2 (Segment Anything 2) made specifically for phones. Its code and weights are Apache-2.0 licensed.

| Option | Why it was or wasn't chosen |
| --- | --- |
| EdgeTAM (chosen) | Built for phones: 16 FPS on iPhone 15 Pro Max in Meta's paper. Accuracy close to the full SAM 2. |
| EfficientTAM | Also good, but slower on the same phone (about 10 FPS). |
| SAM 2 / SAM 2.1 | More accurate but far too heavy: EdgeTAM is about 22 times faster on iPhone. |
| SAM 3 | Built for large data-centre GPUs, not phones. |
| MobileSAM | Works on single images only. It has no memory, so it can't really track. |

# 4. Getting EdgeTAM ready for the iPhone

## The problem

To run on an iPhone, models must be converted to Apple's Core ML format. EdgeTAM ships its own Core ML conversion, but it only converts the single-image part. It never uses its memory of earlier frames, so it does not actually track.

## What we did

We converted the full tracker ourselves, split into four parts:

| Part | Runs | What it does |
| --- | --- | --- |
| Image encoder | Once per frame | Turns the frame into features, shared by all faces. |
| Memory attention | Once per face | Compares the frame with that face's memory of past frames. |
| Mask decoder | Once per face | Draws the face's mask and says whether the face is visible. |
| Memory encoder | Once per face | Saves this frame into the face's memory. |

A few adjustments made the conversion both exact and fast:

- Fixed-size memory. The phone's Neural Engine needs fixed sizes, so the memory always has the same number of slots. Empty slots are switched off, which gives the same answer as leaving them out.

- Shared work done once. Work that is the same for every face is done once per frame instead of once per face.

- Unsupported maths rewritten. One step used complex numbers, which Core ML can't handle. It was rewritten with ordinary numbers that give the same result.

- 16-bit numbers throughout. Data passed between the parts stays in 16-bit format, which saves memory and copying.

## How we checked it

- Tracker: compared with Meta's own tracker on a 40-frame test video that included a face disappearing and coming back. The masks overlapped 99.99% on average.

- Detector: YuNet's results matched OpenCV's reference to within a tiny fraction of a pixel.

- Lower-precision test: a simulation of the phone's 16-bit maths still gave 99.4% overlap.

# 5. The rules the app uses to manage faces

Each frame, the app decides what to do with every face using simple rules:

| Situation | What the app does |
| --- | --- |
| A new face is detected | Starts a new track with a new ID (up to 4 faces at a time). |
| Detector and tracker agree | Keeps tracking; the face counts as confirmed. |
| Detector and tracker disagree | Re-anchors the track using the detector's box (at most every 0.5 seconds). |
| Face hidden or gone | Keeps the track for 1 second, in case it comes back with the same ID. |
| Detector can't see the face | Keeps the track up to 30 seconds if the tracker is confident, or 5 seconds if not. |
| Two tracks on the same face | Removes the newer one. |

These limits are in seconds rather than frames, so they behave the same whatever the frame rate.

# 6. What happened, step by step

| Step | What happened | Outcome |
| --- | --- | --- |
| 1. Research and build | Chose the models, converted and tested them, wrote the iPhone app and the design document (DESIGN.md). | Project delivered to your Face Recognition folder. |
| 2. Your first build | You built it in Xcode before I started. | It compiled successfully. |
| 3. Xcode project | I added a project file and set the signing team to your Personal Team. Typing in Xcode wasn't allowed, so everything was done with clicks. | Ready to run. |
| 4. Run on the Mac | Ran the iPhone app on your Mac using the Mac's camera. | Worked: about 12 FPS with one face. |
| 5. Camera fixes | The camera only worked on iPhone and the image was rotated on the Mac. | Fixed to work on both. |
| 6. IDs kept changing | A new ID appeared about every 12 seconds. Cause: your face was tilted sideways, which the detector can't see, so tracks were removed too early. | Rules changed to seconds, with longer patience for confident tracks. |
| 7. File-copy problem | Re-sending an updated file to your Mac silently delivered the old version. | Fixed by using new file names each time and checking every file. |
| 8. Run on iPhone | You connected the phone and turned on Developer Mode. Xcode installed the app; you trusted the developer certificate. | Running upright on your iPhone 17. |
| 9. Speed check | Xcode's performance report showed 0 ms, so timers were added inside the app. | All tracker parts run 100% on the Neural Engine. Memory attention is the slowest step. |
| 10. Speed fix | Memory attention was split into smaller chunks that fit the Neural Engine's fast memory. Results are identical. | 88 ms → 75 ms per frame. |

# 7. Current speed on iPhone 17

With one face in view:

| Step | Before the speed fix | After |
| --- | --- | --- |
| Find faces (runs alongside the next step) | 8 ms | 7.5 ms |
| Understand the frame (shared) | 30 ms | 27.6 ms |
| Memory attention (per face) | 44 ms | 34.5 ms |
| Save to memory (per face) | 7.5 ms | 6.2 ms |
| Draw the mask (per face) | 4.4 ms | 4.2 ms |
| Total per frame | 88 ms | 75 ms |
| Frames per second | about 9.3 | about 10 |

Each extra face adds about 46 ms. That is why the app follows at most 4 faces at a time.

# 8. Known limits

- Faces turned about 90° (for example, lying down) are not found by the detector. They are tracked only after the face is first seen upright.

- A face that leaves the view for more than 1 second comes back with a new ID.

- Speed is below EdgeTAM's published 16 FPS. Part of this is our larger memory (2 anchor frames instead of 1).

# 9. Possible next steps

None of these are needed now; they are options if you want more later.

- Faster memory setting: a one-line re-export using less memory per face (about 24% less work).

- Neural Engine data layout: rewrite attention in the layout Apple recommends. Bigger change, uncertain gain.

- Less waiting for the camera: start the next frame as soon as the last one finishes.

- Remember people: add a face-recognition model (such as SFace) so a person keeps their ID after leaving and returning.

# 10. Where everything is

Everything is in Face Recognition › FaceTrack on your Mac:

| Location | What it contains |
| --- | --- |
| DESIGN.md | The detailed technical design document. |
| README.md | How to build and run the app. |
| ios/FaceTrack.xcodeproj | The Xcode project: open this to build and run. |
| ios/FaceTrack/ | The app's Swift code. |
| ios/FaceTrack/Models/ | The five converted models, ready to use. |
| conversion/ | Python scripts to convert and check the models. |

## To run it again

- Connect your iPhone to the Mac with a cable and unlock it.

- Open ios/FaceTrack.xcodeproj in Xcode.

- Choose your iPhone at the top of the Xcode window and press the Run (play) button.

# 11. Terms used

| Term | Meaning |
| --- | --- |
| Core ML | Apple's system for running AI models on iPhone and Mac. |
| Neural Engine (ANE) | The part of the iPhone chip built for running AI models quickly and efficiently. |
| SAM | Segment Anything Model, Meta's model for outlining objects in images and videos. |
| Mask | The exact outline of the face, pixel by pixel, rather than just a box. |
| Memory | What the tracker remembers about each face from earlier frames. |
| Re-anchor | Correcting a track using the detector's box. |
| FPS | Frames per second: how many camera frames the app processes each second. |
| ms | Milliseconds: one thousandth of a second. |